Temporary Exemptions Report

Melbourne Metropolitan Railway Network

Reporting Period: 9 June 2025 – 8 June 2026

Contents

Introduction	4

Transport Standards section 2.1: Unhindered passage	5

Temporary exemption: existing rail premises and existing rail infrastructure	5

Reporting Requirements:	5

a)	Level Crossing Access Paths (condition 3(a))	5

b)	Progress (condition 3(b))	5

c)	Expenditure (condition 3(c))	6

d)	Improvement Rate (condition 3(d))	6

Premises Standards H2.2: Accessways	7

Temporary exemption: existing rail premises and existing rail infrastructure	7

Reporting Requirements:	7

a)	Annual reporting (conditions 3(a), (b), (c) and (d))	7

Transport Standards section 2.6: Access paths - conveyances	8

Temporary exemption: existing rail conveyances	8

Reporting Requirements:	8

a)	Progress report (condition 6)	8

Transport Standards section 2.8: Extent of path	9

Temporary exemption: existing rail conveyances	9

Reporting Requirements:	9

a)	Progress report (condition 6)	9

Transport Standards section 6.4: Slope of external boarding ramps	10

Temporary exemption: existing rail conveyances	10

Reporting Requirements:	10

a)	Annual reporting (condition 3)	10

Transport Standards section 8.2: When boarding devices must be provided	12

Temporary exemption: existing rail conveyances	12

Reporting Requirements:	12

a)	Conveyance number and relevant mode of rail travel (condition 5 – updating 4(a))	12

b)	Number of Stations (condition 5 – updating 4(b))	12

c)	Information measures (condition 5 – updating 4(c))	13

d)	Safety and staff training (condition 5 – updating 4(d))	13

e)	Passenger assistance measures (condition 5 – updating 4(e))	14

Annexure 1: relevant sections of the Transport Standards and Premises Standards	15

Appendix A - Acronyms, abbreviations and glossary	18

Appendix B – Pedestrian crossings forming part of station access paths where flange gaps at level crossings are identified as non-compliant	19

Appendix C - Transport Standards Section 6.4 - slope of external boarding ramps	22

Burnley Group	22

Central Group	22

Caulfield Group	23

Northern Group	23

Clifton Hill Group	24

Introduction

The Melbourne metropolitan railway network (Network) currently comprises:

- 17 lines;

- 227 stations with 513 operational platforms;

- Five electric train types, comprising (as at 1 June 2026):

  - 100 Comeng units;

  - 72 Siemens Nexas units;

  - 212 X’Trapolis units;

  - 70 High Capacity Metro Trains; and

  - 1 X’Trapolis 2.0 train; and

- Two diesel operated Sprinter trains on the Stony Point line.

Head, Transport for Victoria (Head, TfV), established under the Transport Integration Act 2010 (Vic), is a body corporate responsible for managing the Network on behalf of the State of Victoria.

Pursuant to a Franchise Agreement – Train between Head, TfV and Metro Trains Melbourne Pty Ltd (Metro) dated 2 October 2017, Metro is the operator of the Network.

Metro is a member of the Australasian Railway Association (ARA).

On 9 June 2022, the Australian Human Rights Commission (AHRC) granted temporary exemptions to members of the ARA in relation to various provisions of the Disability Standards for Accessible Public Transport 2002 (Cth) (Transport Standards) and the Disability (Access to Premises - Buildings) Standards 2010 (Cth) (Premises Standards).

Metro provides this document in relation to the Network and the applicable temporary exemptions which contain reporting and strategy requirements.

Should you have any feedback in relation to this report, please contact:

Phone (free call):	1800 800 007 – Department of Transport and Planning

6am to midnight daily (all night on Fridays & Saturdays)

Email:	http://www.metrotrains.com.au/customer-feedback/

Website:	www.metrotrains.com.au

Postal address:	Metro Trains Melbourne Pty Ltd

Customer Feedback

GPO Box 1880

MELBOURNE VIC 3001

Transport Standards section 2.1: Unhindered passage

Temporary exemption: existing rail premises and existing rail infrastructure

For a period of 5 years, flange gaps of up to 75mm are permitted where a level crossing forms part of an access path on existing rail premises or existing rail infrastructure.

Reporting Requirements:

- Level Crossing Access Paths (condition 3(a))

Condition - the ARA member concerned provides reports to the Commission every 12 months following the audit identifying each station and the relevant mode of rail where a level crossing forms part of an access path.

Response - A list of pedestrian crossings forming part of station access paths is set out in Appendix B.

- Progress (condition 3(b))

Condition - the ARA member concerned provides reports to the Commission every 12 months following the audit identifying the progress made to implement the strategy at that location.

Response

Progress in relation to flange gaps - Phase out by grade separation

Metro’s Temporary Exemption Report dated 7 June 2023 (2023 Report) contained results of an audit identifying each station where a pedestrian level crossing forms part of an access path and, for each location, the nature of the non-compliance. The 2023 Report also included an action strategy.

The 2023 Report listed several pedestrian crossing removals which have been committed for grade separation as part of Level Crossing Removal Projects (LXRP).

Metro’s Temporary Exemption Reports dated 7 June 2024 (2024 Report) and 6 June 2025 (2025 Report) identified a number of pedestrian crossings that have been removed. Metro has continued as a key stakeholder and alliance delivery partner within the Melbourne Network, and the following further pedestrian crossings have now been removed:

| Station | Train line | Pedestrian crossing name | Rail chainage | Pedestrian crossing description |
| --- | --- | --- | --- | --- |
| Mordialloc | Frankston Line | Mc Donald St | 27.583 | Down footpath |
|  |  | Bear St | 27.802 | Up footpath |

Elimination of flange gaps with suitable product and reduction of flange gaps to a maximum horizontal width of 55mm.

The 2023 Report discussed the installation of VeloSTRAIL, a rubber panel pedestrian crossing system that eliminates flange gaps. The product was in use at Keon Park, Diamond Creek and Montmorency.

In 2018, Metro installed VeloSTRAIL 47 at Keon Parade, Keon Park for trial and monitoring. This VeloSTRAIL was removed as part of the grade separation project at this location.

In April 2023, VeloSTRAIL 47 was provisionally approved for installation at Diamond Creek and Montmorency pedestrian crossings. On 28 March 2024, the trial for VeloSTRAIL was suspended and the VeloSTRAIL removed at these locations due to accumulated grease creating a safety risk for pedestrians. A suitable alternative has not been approved since the 2024 Report.

- Expenditure (condition 3(c))

Condition - the ARA member concerned provides reports to the Commission every 12 months following the audit identifying the actual expenditure incurred in implementing the remedy at each location in the previous 12 months, expressed as a dollar figure and as a percentage of total budget.

Response - The Mordialloc works were packaged with other LXRP works, as a part of a $531 million project.

- Improvement Rate (condition 3(d))

Condition - the ARA member concerned provides reports to the Commission every 12 months following the audit identifying the percentage rate of improvement of access paths through level crossings by eliminating, reducing or phasing out flange gaps on access paths in accordance with condition 1.

Response - Excluding two Lilydale crossings that had been removed prior to its drafting (see 2024 Report for details), the 2023 Report listed 87 pedestrian crossings forming part of station access paths where flange gaps at level crossings are identified as non-compliant. Thirteen of those crossings have been closed, representing a 15 percent improvement.

Premises Standards H2.2: Accessways

Temporary exemption: existing rail premises and existing rail infrastructure

For a period of 5 years, flange gaps of up to 75mm are permitted where a level crossing forms part of an accessway on existing rail premises or existing rail infrastructure.

Reporting Requirements:

- Annual reporting (conditions 3(a), (b), (c) and (d))

Condition - the ARA member concerned provides reports to the Commission every 12 months following the audit identifying:

- each station and the relevant mode of rail where a level crossing forms part of an accessway;

- the progress made to implement the strategy at that location;

- the actual expenditure incurred in implementing the remedy at each location in the previous 12 months, expressed as a dollar figure and as a percentage of total budget; and

- the percentage rate of improvement of accessways through level crossings by eliminating, reducing or phasing out flange gaps on accessways in accordance with condition 1.

Response - Please refer to Metro’s responses to conditions 3(a) to (d) (inclusive) to temporary exemption 2.1 (above).

Transport Standards section 2.6: Access paths - conveyances

Temporary exemption: existing rail conveyances

For a period of 5 years, an access path is only required at a single door of existing rail conveyances.

Reporting Requirements:

- Progress report (condition 6)

Condition - the ARA member utilising this exemption provides reports to the Commission every 12 months from the date of this exemption setting out the member’s progress toward providing access paths between the entrance of a conveyance and all allocated spaces and facilities for passengers with disabilities, including:

(a)	the number of conveyances over which this exemption is claimed and the relevant mode of rail travel;

(b)	the actual expenditure incurred in implementing the strategy in the previous 12 months, expressed as a dollar figure and as a percentage of total budget; and

(c)	the safety procedures and staff training in place to ensure the safe and timely evacuation of people with disability from conveyances in the event that evacuation is required, including in the event of an emergency.

Response -

(a)	Number of conveyances and mode of rail travel

Metro is the operator of Melbourne’s metropolitan rail network. Metro claims this exemption over all the conveyances it operates.

As at 1 June 2026, this includes 100 Comeng units, 72 Siemens Nexus units, 212 X’Trapolis units. These trains are primarily operated in service as two coupled units, ie as six-car trains. Metro also operates 70 HCMT units, 1 X’Trapolis 2.0 unit, and on the Stony Point line, two diesel Sprinter trains.

(b)	Expenditure

In May 2026, a rebuilt Mordialloc station was opened. The new platforms at this station comply with Metro’s platform standard (see the 2023 Report).

The construction of this station was packaged with other LXRP works, as part of a $531 million project.

(c)	Safety procedures and staff training

Metro refers to its response to condition 6(c) (safety procedures and staff training) of condition 2.6 (access paths – conveyances), as stated in the 2023 Report.

Transport Standards section 2.8: Extent of path

Temporary exemption: existing rail conveyances

For a period of 5 years, an access path is only required at a single door of existing rail conveyances.

Reporting Requirements:

- Progress report (condition 6)

Condition – the ARA member utilising this exemption provides reports to the Commission every 12 months from the date of this exemption setting out the member’s progress toward providing access paths between the entrance of a conveyance and all allocated spaces and facilities for passengers with disabilities, including:

(a)	the number of conveyances over which this exemption is claimed and the relevant mode of rail travel

(b)	the actual expenditure incurred in implementing the strategy in the previous 12 months, expressed as a dollar figure and as a percentage of total budget, and

(c)	the safety procedures and staff training in place to ensure the safe and timely evacuation of people with disability from conveyances in the event that evacuation is required, including in the event of an emergency.

Response - Please refer to Metro’s response to condition 6 (progress report) to temporary exemption 2.6 (above).

Transport Standards section 6.4: Slope of external boarding ramps

Temporary exemption: existing rail conveyances

For a period of 5 years, for existing rail conveyances, where the relationship between the platform and rail carriage means that an external board ramp can only be provided at a gradient greater than 1 in 8 and less than 1 in 4, ARA members are not required to provide staff assistance in ascending or descending the ramp.

Reporting Requirements:

- Annual reporting (condition 3)

Condition - the ARA member utilising this exemption reports to the Commission annually thereafter on:

- the number of locations where an external board ramp can only be provided at a gradient greater than 1 in 8 and less than 1 in 4 and the relevant mode of rail travel impacted;

- progress to demonstrate how the boarding ramp gradients are being improved at each station;

- actual expenditure on the required works at each station in the last 12 months, expressed as a dollar figure and as a percentage of total budget;

- the measures in place to ensure communication of assisted access to service users; and

- the safety procedures and staff training in place to ensure the safe and timely evacuation of people with disability from these locations in the event that evacuation is required, including during an emergency.

Response -

(a)	Number of locations where an external board ramp can only be provided at a gradient greater than 1 in 8 and less than 1 in 4 and the relevant mode of rail travel impacted

The 2023 Report identified 79 platforms where an external board ramp could only be provided at a gradient greater that 1 in 8 and less than 1 in 4. The response also contained a strategy on how platforms can be improved at nominated boarding points. Updated lists were contained in Appendix C of the 2024 Report and 2025 Report. A further updated list is contained in Appendix C, showing improvement has been made at Kensington Station platforms 1 and 2, Mordialloc Station, Glen Iris platform 2, and Darling platform 2 (Darling Station platforms works were undertaken prior to publication of the 2025 Report). In addition to these changes, a duplicate entry for Mordialloc platform 1 has been removed. A 2026 data review has resulted in updates to the list of stations where the external boarding ramp does not achieve a 1 in 8 slope (see Appendix C). Ferntree Gully platform 2, and Royal Park platform 1 have been removed from the list, while Hawthorn platform 2, Richmond platforms 1, 4, 6, and 10 have been added.

Appendix C now lists 66 platforms where an external boarding ramp could only be provided at a gradient greater that 1 in 8 and less than 1 in 4.

(b)	Progress in relation to boarding ramp gradients

The 2024 Report and 2025 Report identified a number of locations where the boarding gradient has been improved. Additional improvement has been made at: Kensington Station, Mordialloc Station (rebuilt), Glen Iris Station and Darling Station.

(c)	Actual expenditure

The Mordialloc works were packaged with other LXRP works, as a part of a $531 million project.

The 2023 Report included estimated expenditure for strategy actions for improved external boarding ramps (see table 5, page 17). Metro refers to this response as indicative of the costs involved in gradient improvements at Darling Station, Glen Iris Station and Kensington Station.

(d)	Communication of assisted access to service users

The Station Accessibility Guide on Metro’s website lists stations with low platforms. It identifies that at these locations, the boarding ramp from platform to train may be steeper than 1 in 8, and boarding assistance may be required. The Boarding page on the website also directs passengers to this information.

The Boarding page also notes that passengers are eligible for a Companion Card if they need assistance when travelling on public transport. It explains that with a Companion Card, a passenger’s carer or companion can travel free on trains when they travel with them, and directs readers to the Transport Victoria website for more information.

(e)	Safety procedures and staff training

Metro refers to its response to condition 3(e) (safety procedures and staff training) of condition 6.4 (slope of external boarding ramps), as stated in the 2023 Report.

Transport Standards section 8.2: When boarding devices must be provided

Temporary exemption: existing rail conveyances

For a period of 5 years, a manual or power assisted boarding device is only required at a single door of an existing rail conveyance.

Reporting Requirements:

- Conveyance number and relevant mode of rail travel (condition 5 – updating 4(a))

Condition – any ARA member utilising the exemption provides a report to the Commission and the ARA within 12 months of the grant of this exemption on the number of conveyances over which this exemption is claimed, including the relevant mode of rail travel.

Response - Metro responded to condition 4(a) to temporary exemption 8.2 in the 2023 Report and provides the following update. Metro claims this exemption over all the conveyances it operates. As at 1 June 2026, this includes 100 Comeng units, 72 Siemens Nexus units, 212 X’Trapolis units. These trains are primarily operated in service as two coupled units, ie as six-car trains. Metro also operates 70 HCMT units, 1 X’Trapolis 2.0 unit and, on the Stony Point line, two diesel Sprinter trains.

- Number of Stations (condition 5 – updating 4(b))

Condition – any ARA member utilising the exemption provides a report to the Commission and the ARA within 12 months of the grant of this exemption on the number of stations where an assisted boarding device is provided only at a single door of any conveyance consistent with this exemption.

Response - Metro responded to condition 4(b) to temporary exemption 8.2 in the 2023 Report and provides the following update. The Network now includes 227 stations.

The first set of passenger doors on the front carriage of the train is the primary boarding point for all Metro Trains, regardless of the station. Metro staff members can provide direct assistance at that door, which may include deploying a boarding ramp.

If an alternative boarding point is required - for example, because all wheelchair accessible spaces adjacent to the first door are already in use - the Metro staff member will greet the passenger at the primary boarding point and assist them to the alternative boarding point. The Metro staff member will then provide direct assistance at that door. Again, this may include deploying a boarding ramp at that door. The location of the alternative boarding door differs depending on train type.

- Information measures (condition 5 – updating 4(c))

Condition - any ARA member utilising the exemption provides a report to the Commission and the ARA within 12 months of the grant of this exemption on the measures taken to ensure that staff and passengers are adequately informed of the doors of rail conveyances at which boarding devices are available and the equivalent access measures available, including how passengers can signal for assistance from staff at the equivalent access location.

Response – Metro has consulted passengers in relation to the information they need to assist them with boarding different train types.  Passengers requested that, at first instance, information be provided in relation to the location of the primary boarding point. As noted above, if an alternative boarding point is required for a particular service, a staff member will greet the passenger at the primary point, and provide information about the alternative boarding point.

The nominated platform boarding point is identified at most stations by a floor decal showing the International Symbol for Access.  Floor decals at the entrance of most platforms direct passengers to the nominated primary boarding point.

| Decal directing passengers to the primary boarding point | Decal identifying the primary boarding point |
| --- | --- |

Station staff are available at some locations to answer passenger queries. Each platform other than those from Leawarra to Stony Point is fitted with a passenger intercom button to the closest control centre. This means passengers who are be unsure of boarding processes at unstaffed stations can also speak to a staff member. (The Stony Point line stations are serviced by diesel Sprinter trains, which are staffed by conductors.)

Passengers can also obtain boarding information from other sources including:

- Metro’s website (see http://www.metrotrains.com.au/accessibility/boarding);

- Travellers Aid Centres;

- education sessions conducted by Metro’s Community Education Team; and

- education/confidence-building events like Try Before You Ride.

Frontline staff are trained in providing boarding information and assistance as applicable to their roles.

- Safety and staff training (condition 5 – updating 4(d))

Condition – any ARA member utilising the exemption provides a report to the Commission and the ARA within 12 months of the grant of this exemption on the safety procedures and staff training in place for the safe and timely evacuation of people with disability from conveyances at locations where an assisted boarding device is only provided at a single door of a conveyance in the event of a need to evacuate, including an emergency.

Response - Metro’s response to condition 4(d) to temporary exemption 8.2 in the 2023 Report remains current.

- Passenger assistance measures (condition 5 – updating 4(e))

Condition – any ARA member utilising the exemption provides a report to the Commission and the ARA within 12 months of the grant of this exemption on measures taken to ensure that assistance is provided to passengers at each station at all times the railway is operating, whether by the driver of the conveyance or by ensuring sufficient staff are available at stations to assist passengers through the deployment of the assisted boarding device, the number of staff at each station and the roles in which they are employed, and the planned and actual expenditure incurred in implementing these measures, expressed as a dollar figure and as a percentage of total budget.

Response - To ensure assistance is available to passengers at each station at all times the railway is operating, Metro train drivers provide direct assistance to passengers who require boarding assistance. Conductors on the Stony Point line fulfill this role. This work is done as part of their normal employment duties. As at 14 April 2026, Metro employed 1380 drivers and 35 trainee drivers.

In some cases, station staff provide this assistance. Metro employs over 1100 station staff, with varying numbers rostered at different stations at various days and times. They fulfill a variety of duties, such as providing customer service, selling tickets, and staffing ticket barriers.

Annexure 1: relevant sections of the Transport Standards and Premises Standards

2.1	Unhindered passage

- An access path that allows unhindered passage must be provided along a walkway, ramp or landing.

- An access path must comply with AS1428.2 (1992) Clause 8.1.

|  | Premises | Infrastructure |
| --- | --- | --- |
|  | except premises to which the Premises Standards apply | except airports that do not accept regular public transport services |

2.6	Access paths — conveyances

- Subject to subsection (3) and section 2.7, an access path that allows continuous and unhindered passage must be provided with a minimum width of at least 850 mm.

- Subsection (1) applies to doorways and stairs, and between entrances, exits, allocated spaces and other essential facilities for passengers using wheelchairs and other mobility aids.

- If the conveyance exists or is ordered before the commencement of this section, the minimum width may be reduced to 800 mm at any doorway restriction.

Conveyances

- Buses - Ferries - Trains - Trams - Light rail

2.8	Extent of path

- An access path must extend from the entrance of a conveyance to the facilities or designated spaces provided for passengers with disabilities.

- Up to 50 mm of an adjacent allocated space may be used as part of the access path.

- If an access path cannot be provided, the operator must provide equivalent access by direct assistance.

Conveyances

- Buses - Ferries - Trains - Trams - Light rail

6.4	Slope of external boarding ramps

The slope of an external boarding ramp must not exceed:

(a)	1 in 14 for unassisted access (AS/NZS3856.1 (1998) Clause 2.1.8 (e) (including the notes)); and

(b)	1 in 8 for unassisted access where the ramp length is less than 1520 mm (AS1428.2 (1992) Clause 8.4.2 (a) and AS1428.1 (2001) Figure 8); and

(c)	1 in 4 for assisted access (AS/NZS3856.1 (1998) Clause 2.1.8 (e)).

| Conveyances |  |  |
| --- | --- | --- |
| except dedicated school buses and small aircraft |  |  |

8.2 	When boarding devices must be provided

- A manual or power assisted boarding device must be available at any accessible entrance to a conveyance that has:

(a)	a vertical rise or gap exceeding 12 mm (AS/NZS3856.1 (1998) Clause 2.1.7 (f)); or

(b)	a horizontal gap exceeding 40 mm (AS/NZS3856.1 (1998) Clause 2.1.8 (g)).

Conveyances

except dedicated school buses and small aircraft

H2.2	Accessways

(1)	An accessway must comply with AS 1428.2.

(2)	If an accessway branches into 2 or more parallel tracks:

(a)	the ends of each track must be on the main pedestrian traffic routes; and

(b)	the parallel tracks must have equal convenience and be located as close as practicable to the main pedestrian branch.

(3)	The minimum unobstructed width of an accessway must be 1.2 m, except that:

(a)	the minimum unobstructed width of a moving walkway forming part of an accessway may be not less than 850 mm; and

(b)	the minimum unobstructed width of a doorway in an accessway may be not less than 850 mm.

(4)	Poles, columns, stanchions, bollards and fixtures must not project into an accessway.

(5)	Obstacles that abut an accessway must have a luminance contrast with a background of not less than 30%.

(6)	Manoeuvring areas that allow a 180 degree wheelchair turn must comply with clause 6.2 of AS 1428.2.

(7)	A passing area must be provided at least every 6 metres along any two-way accessway that is less than 1 800 mm wide.

(8)	Ground and floor surfaces must comply with clause 9 of AS 1428.2 and AS 1428.1. Supplement 1 provides criteria for the selection of floor surfaces.

(9)	The requirements of subparagraph D3.3 (c) (ii) do not apply to Class 9b or Class 10 public transport buildings.

Appendix A - Acronyms, abbreviations and glossary

| ARA | Australian Railway Association |
| --- | --- |
| DeoP | Down end of Platform |
| DTP | Department of Transport and Planning - The Victorian government department responsible for the delivery and planning of new and upgraded transport infrastructure and the ongoing operation and coordination of the State’s transport networks. |
| Flange gap | Gap between the steel rail track and the road or surrounding pavement that permits train wheels to safely travel through level crossings. Flange gaps are required at level crossings to allow a train’s wheels to pass without obstruction. |
| HCMT | High Capacity Metro Trains |
| Level crossing | An intersection where a railway line crosses a road or path at the same level. |
| LXRP | Level Crossing Removal Project (formerly known as Level Crossing Removal Authority) |
| Metro | Metro Trains Melbourne Pty Ltd |
| Network | Melbourne metropolitan railway network |
| UeoP | Up end of Platform |

Appendix B – Pedestrian crossings forming part of station access paths where flange gaps at level crossings are identified as non-compliant

| No | Station | Train line | Pedestrian crossing name | Rail chainage | Pedestrian crossing description |
| --- | --- | --- | --- | --- | --- |
| 1 | Clifton Hill | Mernda Line | Ramsden St | 6.42 | Up footpath |
| 2 | Merri | Mernda Line | UeoP MERRI | 7.962 | Footpath |
| 3 | Northcote | Mernda Line | Charles St | 8.189 | Up footpath |
|  |  |  | Arthurton Rd | 9.059 | Up footpath |
| 4 | Croxton | Mernda Line | Beaconsfield Pde | 9.532 | Footpath |
|  |  |  | Gadd St | 9.701 | Footpath |
| 5 | Thornbury | Mernda Line | Hutton St | 10.551 | Up footpath |
|  |  |  | DeoP THORNBURY | 10.7 | Footpath |
| 6 | Regent | Mernda Line | UeoP REGENT (Stewart St) | 13.529 | Footpath |
|  |  |  | Deop REGENT (Wild St) | 13.696 | Footpath |
| 7 | Lalor | Mernda Line | Paschke Cr | 20.657 | Up left footpath |
| 8 | Westgarth | Hurstbridge Line | Westgarth St | 7.478 | Up footpath |
| 9 | Dennis | Hurstbridge Line | Victoria Rd | 8.561 | Down footpath |
| 10 | Fairfield | Hurstbridge Line | Station St | 9.253 | Up footpath |
| 11 | Alphington | Hurstbridge Line | Yarralea St | 10.591 | Up footpath |
| 12 | Macleod | Hurstbridge Line | DeoP MACLEOD | 17.786 | Footpath |
| 13 | Montmorency | Hurstbridge Line | UeoP MONTMORENCY | 24.668 | Footpath |
| 14 | Diamond Creek | Hurstbridge Line | UeoP DIAMOND CREEK | 32.574 | Footpath |
| 15 | Hurstbridge | Hurstbridge Line | UeoP HURSTBRIDGE | 37.825 | Footpath |
|  |  |  | DeoP HURSTBRIDGE | 38.092 | Footpath |
| 16 | Yarraville | Williamstown Line | Anderson St | 7.624 | Up footpath |
| 17 | Spotswood | Williamstown Line | Hudsons Rd | 9.125 | Down footpath |
| 18 | Seaholme | Werribee Line | Waratah St | 16.21 | Footpath |
| 19 | Altona | Werribee Line | Pier St | 17.057 | Up footpath |
| 20 | Westona | Werribee Line | Maidstone St | 18.653 | Up left footpath |
| 21 | Keilor Plains | Sunbury Line | Ueop KEILOR PLAINS | 19.521 | Up footpath |
| 22 | Diggers Rest | Sunbury Line | Old Calder Hwy | 32.813 | Footpath |
| 23 | Kensington | Craigieburn Line | Macaulay Rd | 3.5 | Up footpath |
| 24 | Moonee Ponds | Craigieburn Line | Puckle St | 6.808 | Up footpath |
| 25 | Pascoe Vale | Craigieburn Line | Gaffney St | 11.338 | Up footpath |
| 26 | Craigieburn | Craigieburn Line | DeoP CRAIGIEBURN | 26.176 | Down footpath - right |
| 27 | Macaulay | Upfield Line | Macaulay Rd | 3.188 | Up footpath |
| 28 | Royal Park | Upfield Line | UeoP ROYAL PARK | 5.388 | Up footpath |
| 29 | Jewell | Upfield Line | Barkly St | 6.406 | Footpath |
|  |  |  | Union St | 6.606 | Up footpath |
| 30 | Brunswick | Upfield Line | Albert St | 7.212 | Up footpath |
|  |  |  | Victoria St | 7.414 | Up footpath |
| 31 | Anstey | Upfield Line | West St | 7.785 | Footpath |
|  |  |  | Albion St | 8.109 | Up footpath |
| 32 | Batman | Upfield Line | Gaffney St | 11.097 | Up footpath left (east) |
| 33 | Merlynston | Upfield Line | DeoP MERLYNSTON | 12.562 | Footpath left (east) |
| 34 | Fawkner | Upfield Line | DeoP FAWKNER | 13.272 | Down footpath |
| 35 | Gowrie | Upfield Line | DeoP GOWRIE | 14.83 | 1 Footpath left (east) |
| 36 | Upfield | Upfield Line | Barry Rd | 18.755 | Up footpath |
| 37 | Berwick | Pakenham - Cranbourne Line | UeoP BERWICK | 44.63 | Footpath left (up track) |
| 38 | Beaconsfield | Pakenham - Cranbourne Line | UeoP BEACONSFIELD | 46.91 | Footpath right |
| 39 | Officer | Pakenham - Cranbourne Line | UeoP OFFICER | 51.384 | Footpath |
| 40 | Prahran | Sandringham Line | Greville St | 6.67 | Up footpath |
| 41 | Ripponlea | Sandringham Line | Glen Eira Rd | 9.912 | Up footpath |
| 42 | North Brighton | Sandringham Line | Bay St | 13.324 | Up footpath |
| 43 | Middle Brighton | Sandringham Line | Church St | 14.598 | Up footpath |
| 44 | Brighton Beach | Sandringham Line | South Rd | 16.094 | Up footpath |
| 45 | Hampton | Sandringham Line | Hampton St | 17.797 | Up footpath |
| 46 | Sandringham | Sandringham Line | Abbott St | 19.004 | Up footpath |
| 47 | Highett | Frankston Line | Highett Rd | 20.14 | Up footpath |
| 48 | Aspendale | Frankston Line | Groves Street | 30.411 | Up footpath |
| 49 | Seaford | Frankston Line | Station St | 39.225 | Up footpath |
| 50 | Frankston | Frankston Line | Beach St | 43.753 | Footpath |
| 51 | Somerville | Frankston Line | Pedestrian Crossing | 55.78 | Standalone |
| 52 | Tyabb | Frankston Line | Pedestrian Crossing | 59.904 | Standalone |
| 53 | Crib Point | Frankston Line | Disney St | 70.91 | Down footpath |
| 54 | Kooyong | Glen Waverley Line | Glenferrie Rd | 8.201 | Up footpath |
| 55 | Tooronga | Glen Waverley Line | UeoP TOORONGA | 9.514 | Up footpath |
|  |  |  | Tooronga Rd | 9.754 | Up footpath |
| 56 | Glen Iris | Glen Waverley Line | High St | 11.61 | Up footpath right |
| 57 | Riversdale | Alamein Line | Prospect Hill Rd | 11.515 | Down footpath |
|  |  |  | Riversdale Rd | 11.87 | Down footpath |
| 58 | Willison | Alamein Line | DeoP WILLISON | 12.239 | Footpath |
| 59 | Hartwell | Alamein Line | DeoP HARTWELL | 13.328 | Down footpath (right) |
| 60 | Burwood | Alamein Line | UeoP BURWOOD | 14.118 | Footpath |
| 61 | Ashburton | Alamein Line | DeoP ASHBURTON | 15.472 | Footpath |
| 62 | Heathmont | Belgrave Line | UeoP HEATHMONT | 28.023 | Footpath |
| 63 | Ferntree Gully | Belgrave Line | DeoP FERNTREE GULLY | 35.983 | DEOP Ferntree Gully |
| 64 | Upper Ferntree Gully | Belgrave Line | Hilltop Rd | 37.502 | Hilltop Rd pedestrian down |

Appendix C - Transport Standards Section 6.4 - slope of external boarding ramps

Stations where 1 in 8 slope of external boarding ramp is not achieved.

Burnley Group

| Station | Platform |
| --- | --- |
| East Malvern | Platform 1 |
| Glen Waverley | Platform 2 |
| Burnley | Platform 2 |
| Hawthorn | Platform 1 |
| Hawthorn | Platform 2 |
| Glenferrie | Platform 1 |
| Auburn | Platform 1 |
| Auburn | Platform 2 |
| Auburn | Platform 3 |
| Blackburn | Platform 2 |
| Upwey | Platform 1 |
| Upwey | Platform 2 |

Central Group

| Station | Platform |
| --- | --- |
| Flinders Street | Platform 7 |
| Flinders Street | Platform 12 |
| East Malvern | Platform 1 |
| Richmond | Platform 1 |
| Richmond | Platform 2 |
| Richmond | Platform 3 |
| Richmond | Platform 4 |
| Richmond | Platform 5 |
| Richmond | Platform 6 |
| Richmond | Platform 7 |
| Richmond | Platform 8 |
| Richmond | Platform 9 |
| Richmond | Platform 10 |

Caulfield Group

| Station | Platform |
| --- | --- |
| Hawksburn | Platform 1 |
| Hawksburn | Platform 2 |
| Toorak | Platform 1 |
| Toorak | Platform 2 |
| Toorak | Platform 4 |
| Malvern | Platform 4 |
| Yarraman | Platform 1 |
| Prahran | Platform 1 |
| North Brighton | Platform 1 |
| North Brighton | Platform 2 |
| Middle Brighton | Platform 1 |
| Middle Brighton | Platform 2 |
| Brighton Beach | Platform 2 |
| Brighton Beach | Platform 3 |
| Hampton | Platform 1 |
| Kananook | Platform 2 |
| Bittern | Platform 1 |

Northern Group

| Station | Platform |
| --- | --- |
| Spotswood | Platform 1 |
| Newport | Platform 1 |
| Newport | Platform 2 |
| Williamstown | Platform 1 |
| Aircraft | Platform 1 |
| Middle Footscray | Platform 2 |
| Flemington Racecourse | Platform 1 |
| Newmarket | Platform 2 |
| Moonee Ponds | Platform 1 |
| Essendon | Platform 2 |
| Essendon | Platform 3 |
| Strathmore | Platform 2 |
| Pascoe Vale | Platform 2 |
| Oak Park | Platform 1 |
| Broadmeadows | Platform 2 |
| North Melbourne | Platform 5 |
| Royal Park | Platform 2 |
| Jewell | Platform 2 |
| Batman | Platform 1 |
| Gowrie | Platform 1 |

Clifton Hill Group

| Station | Platform |
| --- | --- |
| West Richmond | Platform 2 |
| Regent | Platform 2 |
| Heidelberg | Platform 2 |
| Watsonia | Platform 1 |